INITIAL PROJECT PLANNING

| Date | 30 September 2026 |
| --- | --- |
| Team ID | 6ab3e8526603573ccfb3c0ff |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

# 1. Problem Background & Objectives

The school IT helpdesk receives a high volume of daily requests from students and teachers, including Wi-Fi issues, projector failures, password resets, and slow computer complaints. Manually reading and categorizing every ticket is time-consuming, inconsistent, and difficult to scale.

## Project Objectives

Automatically classify incidents at the time of creation based on keywords in the Short Description.

Reduce manual effort for IT agents by removing repetitive categorization work.

Improve ticket routing efficiency so issues reach the correct team faster.

Build a no-code, easily maintainable solution using ServiceNow Flow Designer.

Ensure the solution is scalable for future ticket types and categories.

Automatically notify the caller by email once a ticket is submitted.

# 2. Stakeholder Identification

| Stakeholder | Role in Project |
| --- | --- |
| Students & Teachers (Callers) | Raise tickets; enter Caller Name and Short Description. |
| IT Support Agents | Receive pre-classified tickets and resolve them faster. |
| System Administrator | Builds and maintains the table structure and Flow Designer logic. |
| School Management | Reviews efficiency gains and reporting outcomes. |

# 3. Scope Definition

## In Scope

Creation of a custom Incident Workflow table to store ticket records.

Configuration of Category and Subcategory as dependent choice fields.

Keyword-based auto-classification logic built using Flow Designer.

Automated email confirmation sent to the caller.

End-to-end testing, validation, and packaging via Update Sets.

## Out of Scope (Future Enhancements)

Machine learning / NLP-based intelligent classification.

SLA tracking and breach escalation automation.

Automatic assignment of tickets to agents based on workload.

# 4. Business Requirements

Automatically classify IT tickets based on the issue description.

Assign both Category and Subcategory without manual intervention.

Support dependent choice logic between Category and Subcategory.

Send an automated email notification to the caller upon ticket creation.

Store ticket information in a structured and standardized format.

Ensure easy maintenance and future scalability.

# 5. Tools & Technology Planning

| Component | Tool / Feature Used |
| --- | --- |
| Platform | ServiceNow (Global Application Scope) |
| Data Storage | Custom Table (System Definition → Tables) |
| Form Configuration | Form Designer |
| Automation Engine | Flow Designer (Process Automation) |
| Notification | Send Email action within Flow Designer |
| Change Tracking | Local Update Sets |

# 6. Product Backlog, Sprint Schedule, and Estimation

The backlog below follows the uploaded Initial Project Planning template structure and maps the project's planning activities into functional requirements and tasks.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis & Planning | USN-1 | As a project team, I can identify the school IT helpdesk problem and define project objectives and scope. | 2 | High | Project Team | 30-09-2026 | 02-10-2026 |
| Sprint-1 | Stakeholder & Requirements | USN-2 | As a project team, I can identify stakeholders and finalize the business requirements for automatic ticket classification. | 2 | High | Project Team | 30-09-2026 | 02-10-2026 |
| Sprint-1 | Update Set Setup | USN-3 | As a system administrator, I can create and mark the required Update Set as Current before development. | 1 | High | Project Team | 03-10-2026 | 04-10-2026 |
| Sprint-2 | Backend Development | USN-4 | As a system administrator, I can create the Incident Workflow custom table and required ticket fields. | 3 | High | Project Team | 05-10-2026 | 08-10-2026 |
| Sprint-2 | Dependency Configuration | USN-5 | As a user, I can select a valid Subcategory based on the selected Category. | 2 | High | Project Team | 09-10-2026 | 10-10-2026 |
| Sprint-3 | Flow Automation | USN-6 | As an IT support team, I can automatically classify new tickets using Short Description keywords. | 3 | High | Project Team | 11-10-2026 | 15-10-2026 |
| Sprint-3 | Notification | USN-7 | As a caller, I receive an email confirmation after submitting a ticket. | 2 | Medium | Project Team | 16-10-2026 | 17-10-2026 |
| Sprint-4 | Testing & Validation | USN-8 | As a system administrator, I can test classification branches, dependent fields, and email delivery. | 3 | High | Project Team | 18-10-2026 | 21-10-2026 |
| Sprint-4 | Deployment | USN-9 | As a system administrator, I can package and move the completed Update Set for deployment. | 2 | High | Project Team | 22-10-2026 | 23-10-2026 |

# 7. High-Level Timeline

| Milestone | Description |
| --- | --- |
| 1. Requirement Analysis | Understand and document business needs. |
| 2. Update Set Creation | Set up tracking for all configuration changes. |
| 3. Backend Development | Build the custom table and required fields. |
| 4. Dependency Configuration | Link Category and Subcategory fields. |
| 5. Flow Automation Build | Create classification and email logic in Flow Designer. |
| 6. Testing & Validation | Verify classification accuracy and email delivery. |
| 7. Deployment | Move the completed Update Set to production. |

# 8. Risk Assessment & Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Keyword mismatch (e.g., spelling variants) | Use the Contains operator with multiple OR conditions per category. |
| New issue types not covered by keywords | Design the flow so new Else If branches can be added easily. |
| Incorrect email configuration | Test the Send Email action thoroughly during validation. |
| Update Set not properly captured | Mark the Update Set Current before starting development. |

# 9. Success Criteria

100% of new tickets receive an automatic Category and Subcategory when a recognized keyword is present.

Zero manual intervention is required for standard, keyword-matched ticket types.

Email confirmation is successfully delivered to the caller for every submitted ticket.

The solution can be extended with new categories without redesigning the entire flow.

Source basis: Phase 0A Project Planning document and the uploaded Initial Project Planning template. The project-specific content is based on the planning document; the backlog/sprint layout follows the template.